|  |  |
| --- | --- |
| **Meeting:** | AmanTech – W15.1 MEETING |
| **Date - time:** | 10/04/2012 |
| **Place:** | Skype |
| **Attendees:** | Mikael Floberg, HGO  Jesper Lindberg, HGO  Robin Westerlundh, HGO |
| **Absent:** |  |
| **Annex:** | Document for decision:  Document for your information: |
| **Next meeting:** | 12/04/2012 |

|  |  |
| --- | --- |
| AGENDA | |
| 1. Welcome | All |
| 1. What have been done so far | All |
| 1. Next Steps and Next Meeting | All |

AD.1. Welcome

1. Collect information
2. The requirements hasn’t arrived yet

AD.2. Review of Requirments

Description

1. A collection of information from the supplier is online for us to view. We should go throw this and start working. We will split up the work.

Demands

1. Split up the work

ad.3. next steps and next meeting

1. We have decided to meet Thursday 2012-04-12.

ACtion list

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Id | Title | Resp. | Date | Deadline | | | Status |
| 1 | Get to know the environment | Init | 02-04-2012 | 09-04-2012 | Done | | |
| 2 | Do the documents. | Mikael | 10-04-2012 | 12-04-2012 | | Ongoing | |
| 3 | Mockup for android app | Jesper | 10-04-2012 | 12-04-2012 | | Ongoing | |
| 4 | Start the cloud app | Robin | 10-04-2012 | 12-04-2012 | | Ongoing | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |