|  |  |
| --- | --- |
| **Meeting:** | AmanTech – W15.2 MEETING |
| **Date - time:** | 12/04/2012 |
| **Place:** | Skype |
| **Attendees:** | Mikael Floberg, HGO  Jesper Lindberg, HGO  Robin Westerlundh, HGO |
| **Absent:** |  |
| **Annex:** | Document for decision:  Document for your information: |
| **Next meeting:** | 15/04/2012 |

|  |  |
| --- | --- |
| AGENDA | |
| 1. Welcome | All |
| 1. What have been done so far | All |
| 1. Next Steps and Next Meeting | All |

AD.1. Welcome

1. Collect information
2. The requirements hasn’t arrived yet

AD.2. What Have Been done so far

1. All have started working.
2. We have had some problems with CloudAppStudio. Since it is in beta we are reporting every bug to the developers.
3. We have pushed our deadline for the startup 3 days.

ad.3. next steps and next meeting

1. We have decided to meet Thursday 2012-04-13.

ACtion list

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Id | Title | Resp. | Date | Deadline | | | Status |
| 1 | Get to know the environment | Init | 02-04-2012 | 09-04-2012 | Done | | |
| 2 | Do the documents. | Mikael | 10-04-2012 | 15-04-2012 | | Ongoing | |
| 3 | Mockup for android app | Jesper | 10-04-2012 | 15-04-2012 | | Ongoing | |
| 4 | Start the cloud app | Robin | 10-04-2012 | 15-04-2012 | | Ongoing | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |