|  |  |
| --- | --- |
| **Meeting:** | AmanTech – W15.3 MEETING |
| **Date - time:** | 15/04/2012 |
| **Place:** | Skype |
| **Attendees:** | Mikael Floberg, HGO  Jesper Lindberg, HGO  Robin Westerlundh, HGO |
| **Absent:** |  |
| **Annex:** | Document for decision:  Document for your information: |
| **Next meeting:** | 17/04/2012 |

|  |  |
| --- | --- |
| AGENDA | |
| 1. Welcome | All |
| 1. What have been done so far | All |
| 1. Next Steps and Next Meeting | All |

AD.1. Welcome

1. Collect information
2. The requirements has arrived

AD.2. What Have Been done so far

1. All have started working.
2. Cloud app is created. Have a meeting and show it to Amantech. Mikael will book a meeting
3. Mockup for Android is not ready. Will have it in place soon. Still on target
4. Book a time for deliver sprint 1 with HGO. Mikael will book a time

ad.3. next steps and next meeting

1. We have decided to meet Thursday 2012-04-17.

ACtion list

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Id | Title | Resp. | Date | Deadline | | | Status |
| 1 | Get to know the environment | Init | 02-04-2012 | 09-04-2012 | Done | | |
| 2 | Do the documents. | Mikael | 10-04-2012 | 15-04-2012 | | Done | |
| 3 | Mockup for android app | Jesper | 10-04-2012 | 15-04-2012 | | Ongoing | |
| 4 | Start the cloud app | Robin | 10-04-2012 | 15-04-2012 | | Done | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |