|  |  |
| --- | --- |
| **Meeting:** | AmanTech – W15.4 MEETING |
| **Date - time:** | 17/04/2012 |
| **Place:** | Adobe Connect |
| **Attendees:** | Mikael Floberg, HGO  Jesper Lindberg, HGO  Robin Westerlundh, HGO  Dick Larsson, Amantech |
| **Absent:** |  |
| **Annex:** | Document for decision:  Document for your information: |
| **Next meeting:** | 19/04/2012 |

|  |  |
| --- | --- |
| AGENDA | |
| 1. Welcome | All |
| 1. What have been done so far | All |
| 1. Next Steps and Next Meeting | All |

AD.1. Welcome

1. Collect information
2. The requirements about Android App and Cloud App

AD.2. What Have Been done so far

1. Presentation of what have been done.
2. Cloud app was shown to Amantech. Dick showed us a way to juse json.

ad.3. next steps and next meeting

1. We have decided to meet Thursday 2012-04-19
2. We will tell Dick Larsson when we have meetings and he can join in.

ACtion list

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Id | Title | Resp. | Date | Deadline | | | Status |
| 1 | Get to know the environment | Init | 02-04-2012 | 09-04-2012 | Done | | |
| 2 | Do the documents. | Mikael | 10-04-2012 | 15-04-2012 | | Done | |
| 3 | Mockup for android app | Jesper | 10-04-2012 | 15-04-2012 | | Ongoing | |
| 4 | Start the cloud app | Robin | 10-04-2012 | 15-04-2012 | | Done | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |