|  |  |
| --- | --- |
| **Meeting:** | HGO – W15.5 MEETING |
| **Date - time:** | 18/04/2012 |
| **Place:** | Adobe Connect |
| **Attendees:** | Mikael Floberg, HGO  Jesper Lindberg, HGO  Robin Westerlundh, HGO  Thomas Aggesjö, HGO teacher |
| **Absent:** |  |
| **Annex:** | Sprint 1 - Graduation |
| **Next meeting:** | 23/04/2012 |

|  |  |
| --- | --- |
| AGENDA | |
| 1. Welcome | All |
| 1. What have been done on sprint 1 | All |
| 1. Next Steps and Next Meeting | All |

AD.1. Welcome

1. Collect information
2. Thomas asked questions about the sprint 1

AD.2. What Have Been done so far

1. Presentation of what have been done.
2. Cloud app was shown to Thomas.
3. We passed with G-.
4. Template for Android is going to be in place by Monday.

ad.3. next steps and next meeting

1. We have decided to meet Monday 2012-04-23 (meeting tomorrow was canceled)

ACtion list

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Id | Title | Resp. | Date | Deadline | | | Status |
| 1 | Get to know the environment | Init | 02-04-2012 | 09-04-2012 | Done | | |
| 2 | Do the documents. | Mikael | 10-04-2012 | 15-04-2012 | | Done | |
| 3 | Mockup for android app | Jesper | 10-04-2012 | 23-04-2012 | | Ongoing | |
| 4 | Start the cloud app | Robin | 10-04-2012 | 15-04-2012 | | Done | |
| 5 | Setup an Android template | Robin | 18-04-2012 | 23-04-2012 | | Ongoing | |
| 6 | Start to include User Storys | Mikael | 18-04-2012 | 23-04-2012 | | Done | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |
|  |  |  |  |  | |  | |